## Slide 1
Fronei AI Operating Model — FY27 Steering Review
For: Executive Steering Committee — Q3 Governance Cycle
Fronei | Confidential

## Slide 2
01 Context & Current State

## Slide 3
Agenda
1
Context & current state
2
Options considered
3
Recommendation & rationale
4
Risks & mitigations
5
Roadmap & next steps

## Slide 4
Pilot results justify scaling to three additional business units
34%
Cycle-time reduction
on document QA
$1.2M
Projected annual
cost avoidance
3 wks
Time-to-value per
business unit onboarded
Speaker notes: Pilot ran across two business units over 9 weeks; figures are measured against the pre-pilot baseline documented in Appendix B.

## Slide 5
Strangler-fig migration replaces Hybris modules incrementally
Architecture diagram /
data-flow visual
(placeholder region for image
or Mermaid export)
Each module is replaced behind a stable API contract
Traffic is shifted module-by-module via the routing layer
Legacy Hybris remains the system of record until cutover
Rollback is scoped to a single module, not the whole platform

## Slide 6
Option B balances delivery risk against time-to-value
Option A — Big-bang rewrite
18-24 month timeline
Highest delivery risk
Clean architecture end-state
Option B — Strangler-fig (recommended)
6-9 months to first value
Risk isolated per module
Incremental ROI
Option C — Status quo + patches
Lowest near-term cost
Technical debt compounds
No platform improvement

## Slide 7
Four-phase rollout sequences value delivery over 12 months
Phase 1
Months 1-2
Foundation
Plan gate + governance framework live
Phase 2
Months 3-5
Pilot
Two business units onboarded
Phase 3
Months 6-9
Scale
Five additional units; PPTX/XLSX outputs
Phase 4
Months 10-12
Optimize
Model routing tuned via eval harness

## Slide 8
Risk register: three items require steering-committee sign-off
Risk | Likelihood | Impact | Mitigation owner
Model cost overrun at scale | Medium | High | Platform eng (model routing)
Org change resistance in pilot BUs | Medium | Medium | TPM / change mgmt
Data residency for EU tenants | Low | High | Security & compliance

## Slide 9
02 Recommendation & Next Steps

## Slide 10
Next steps
Approve Option B (strangler-fig)
Steering committee — by Jul 1
Stand up plan-gate governance
Platform eng — by Jul 15
Onboard pilot business units 3 & 4
TPM — by Aug 30
Fronei | Confidential